# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

# Product Backlog, Sprint Schedule & Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a student, I can register for the admission portal by entering my personal details. | 3 | High | Team |
| Sprint-1 | User Registration | USN-2 | As a student, I receive a confirmation email after successful registration. | 2 | High | Team |
| Sprint-1 | User Authentication | USN-3 | As a student, I can securely log into the system using my credentials. | 2 | High | Team |
| Sprint-1 | Admission Application | USN-4 | As a student, I can submit an online admission application. | 5 | High | Team |
| Sprint-1 | Document Upload | USN-5 | As a student, I can upload required academic documents. | 3 | Medium | Team |
| Sprint-2 | Application Tracking | USN-6 | As a student, I can track my admission status in real time. | 3 | High | Team |
| Sprint-2 | AI Student Support | USN-7 | As a student, I can ask admission-related questions using Agentforce AI. | 5 | High | Team |
| Sprint-2 | Notifications | USN-8 | As a student, I receive notifications when my application status changes. | 2 | Medium | Team |
| Sprint-3 | Admission Management | USN-9 | As an admission officer, I can review and verify student applications. | 5 | High | Team |
| Sprint-3 | Admission Decisions | USN-10 | As an admission officer, I can approve or reject applications. | 3 | High | Team |
| Sprint-3 | Dashboard | USN-11 | As an administrator, I can view admission statistics and reports. | 5 | Medium | Team |
| Sprint-4 | AI Configuration | USN-12 | As an administrator, I can configure Agentforce AI responses and prompts. | 5 | Medium | Team |
| Sprint-4 | User Management | USN-13 | As an administrator, I can manage users and assign roles. | 3 | High | Team |
| Sprint-4 | System Testing | USN-14 | As a team member, I can test and validate all application features before deployment. | 4 | High | Team |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 15 | 7 Days | 15 Feb 2025 | 21 Feb 2025 | 15 | 21 Feb 2025 |
| Sprint-2 | 10 | 7 Days | 22 Feb 2025 | 28 Feb 2025 | 10 | 28 Feb 2025 |
| Sprint-3 | 13 | 7 Days | 01 Mar 2025 | 07 Mar 2025 | 13 | 07 Mar 2025 |
| Sprint-4 | 12 | 7 Days | 08 Mar 2025 | 14 Mar 2025 | 12 | 14 Mar 2025 |

# Velocity

Total Story Points Completed

Sprint-1 = 15

Sprint-2 = 10

Sprint-3 = 13

Sprint-4 = 12

Total Story Points = 50

Sprint Duration = 7 Days

### Average Velocity per Sprint

Average Velocity=504=12.5 Story Points/Sprint\textbf{Average Velocity}=\frac{50}{4}=12.5\text{ Story Points/Sprint}Average Velocity=450​=12.5 Story Points/Sprint

### Average Velocity per Day

Velocity per Day=12.57=1.79≈1.8 Story Points/Day\textbf{Velocity per Day}=\frac{12.5}{7}=1.79\approx1.8\text{ Story Points/Day}Velocity per Day=712.5​=1.79≈1.8 Story Points/Day

# Burndown Chart Data

| Day | Remaining Story Points |
| --- | --- |
| Day 1 | 15 |
| Day 2 | 13 |
| Day 3 | 11 |
| Day 4 | 8 |
| Day 5 | 5 |
| Day 6 | 2 |
| Day 7 | 0 |

You can use this data to create a simple burndown chart in Excel by plotting Day on the X-axis and Remaining Story Points on the Y-axis.

This plan is realistic for your AI-Enabled Student Admissions System and reflects the major features you implemented using Salesforce, including registration, admission management, Agentforce AI, dashboards, and workflow automation.

Project Name: AI-Enabled Student Admissions System

## Sprint 1

### Epic 1: User Registration

| Story | User Story No. | Story Points |
| --- | --- | --- |
| Student Registration Form | USN-1 | 2 |
| Email Verification | USN-2 | 1 |
| User Login | USN-3 | 2 |

### Epic 2: Admission Application

| Story | User Story No. | Story Points |
| --- | --- | --- |
| Submit Admission Application | USN-4 | 3 |
| Upload Required Documents | USN-5 | 3 |
| Save Application Details | USN-6 | 2 |

### Total Story Points in Sprint 1

= 2 + 1 + 2 + 3 + 3 + 2

= 13 Story Points

# Sprint 2

### Epic 3: Admission Management

| Story | User Story No. | Story Points |
| --- | --- | --- |
| Review Student Applications | USN-7 | 3 |
| Approve/Reject Applications | USN-8 | 3 |
| Update Admission Status | USN-9 | 2 |

### Epic 4: AI Student Assistance

| Story | User Story No. | Story Points |
| --- | --- | --- |
| Agentforce AI Chat Support | USN-10 | 5 |
| AI Query Response & Prompt Configuration | USN-11 | 3 |

### Epic 5: Dashboard & Notifications

| Story | User Story No. | Story Points |
| --- | --- | --- |
| Admission Dashboard | USN-12 | 5 |
| Email Notifications | USN-13 | 2 |

### Total Story Points in Sprint 2

= 3 + 3 + 2 + 5 + 3 + 5 + 2

= 23 Story Points

# Total Story Points

Sprint 1 = 13

Sprint 2 = 23

Total Story Points = 13 + 23 = 36

# Velocity Calculation

Velocity=Total Story Points CompletedNumber of Sprints\textbf{Velocity}=\frac{\text{Total Story Points Completed}}{\text{Number of Sprints}}Velocity=Number of SprintsTotal Story Points Completed​ =362=\frac{36}{2}=236​ =18=18=18

## Velocity = 18 Story Points per Sprint

Your team's velocity is 18 Story Points per Sprint.